Discussions and Dragons Progress and Status

(A week-by week compendium)

Week 8 (3/7 – 3/14)

By the end of the week, Class Register Functionality should be completely done. It was completed, but Student registered into classes has proved to be and additional challenge.

We spent a good chunk of Wednesday meeting with the sponsor to get reoriented and setting up the Mac to begin Apple development.

We have moved almost everything to the new style-2 CSS page to improve the spacing and overall look.

We have finished art for the dragon egg and will be animating it soon.

We got the Mac for Apple Development.

Week 9 (3/14 – 3/21)

We finished the remainder of Class (Student) Registration this week and we put the last couple of pages on style-2.

We made a favicon for the D&D page tabs!

We restructured the Class Registration and Login, straightening the text boxes and data input.

We’ve started controls to confirm that a new user’s “Password” and “Confirm Password” match when they make an account.

We made two new pages! Class Edit and Group Edit. From Class Edit, a teacher can updates points for their groups (Input Points) or change the roster and names of the groups in their class (Group Edit).

Added controls to Class Edit that changes the title of the course to the Class Code if no title has been entered (like for PRES-000).

Started to add web responsiveness and scale control so the site looks more appealing on mobile and when the window is shrunk.

Week 10 (3/21 – 3/28)

We added a to-do list to the share, so we can all get on at any time and note bugs/oversights and iron them out later. Yay!

We’ve gone in and fixed the home page so that Password and Password Confirm now have to match!

We made it so if the user has logged in and has a session running, their Class List becomes their home page instead of the Login/Register page.

Took the white background off of the favicon image with Photoshop.

We’ve started work on a Delete Class function on the Class List page.

We made it so the “Hello, \_\_\_!” shows on each page if a session is active.

Week 11 (3/28 – 4/4)

We finished the group edit and points edit page and rewrote the back end for the class list page

We tested app-server communication and are ready to begin the final stage of app development

We worked more on polish and responsive design

Week 12 (4/4 – 4/11)

Fixed group edit so that it hrefs correctly.

Fixed the edit glyphicons.

Started user documentation.